## Slide 1: Design Update #2
Joshua thao, Jonathan benusa, jack schumacher

## Slide 2: WBS/GANTT Chart for last/this week Part I

## Slide 3: WBS/GANTT Chart for last/this week Part II

## Slide 4: Outcomes
LCD
  Most of the LCD displays for the code have been created by Jack and Jonathan.
Stepper Motor
  Jack has stepper motor prepared, just need to create lock mechanism

## Slide 5: Shortcomings
Touch Button code is still a work in progress, having problems making the button work as an input
Initialization of the Accelerometer is taking longer than expected

## Slide 6: Plans Onward (This week)
Accelerometer:
  Begin initializing as Team
  Implement function in board (after initializing)
Touch Switch
  Initialize and code the proper functions of the switch
Motor/Numeric Keypad integration
Project Integration:
  Dedicate whole week to begin building prototype
Project Management:
  Fill in technical report/power budget analysis

## Slide 7: WBS/Gantt Chart (Plans Onward)

## Slide 8: WBS/Gantt Chart (Plans Onward)